Acceptance Testing - UAT Execution & Report Submission

| Date | 06 February 2026 |
| --- | --- |
| Team ID | SWTID-2026-7310 |
| Project Name | Auto Ticket Classification using Flow Designer |
| Maximum Marks | 4 Marks |

1. Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the Auto Ticket Classification using Flow Designer project at the time of the release to User Acceptance Testing (UAT).

2. Defect Analysis

This report shows the number of resolved or closed bugs at each severity level, and how they were resolved. No defects were raised and closed during UAT; two open observations are listed below.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 0 | 0 | 0 | 0 | 0 |
| Duplicate | 0 | 0 | 0 | 0 | 0 |
| External | 0 | 0 | 0 | 0 | 0 |
| Fixed | 0 | 0 | 0 | 0 | 0 |
| Not Reproduced | 0 | 0 | 0 | 0 | 0 |
| Skipped | 0 | 0 | 0 | 0 | 0 |
| Won't Fix | 0 | 0 | 0 | 0 | 0 |
| Totals | 0 | 0 | 0 | 0 | 0 |

Open observations (see UAT test sheet for steps): BG-001 keyword 'WiFi' without hyphen is not matched (Medium, Open); BG-002 keywords 'Login' and 'Hanging' are listed in the requirement but not configured in the flow (Low, Open).

3. Test Case Analysis

This report shows the number of test cases that have passed, failed, and untested.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Ticket Creation | 1 | 0 | 0 | 1 |
| Dependent Choices | 1 | 0 | 0 | 1 |
| Auto-Classification | 4 | 2 | 0 | 2 |
| Email Notification | 1 | 0 | 0 | 1 |
| Security | 1 | 1 | 0 | 0 |
| Deployment | 1 | 0 | 0 | 1 |
| Total | 9 | 3 | 0 | 6 |

Cases marked Not tested (Password ticket, Slow computer ticket, Security access) have a prepared test procedure in the UAT test sheet and should be executed and updated before final sign-off.